MeetingScribe

Subscription Readiness & Capability Audit

Current state, gaps from prior audits, monetizable features, pricing, scalability — and the iPhone People capture solution

MeetingScribe  ·  com.tyleryannes.MeetingScribe

Refreshed 2026-05-26  ·  Anchored at commit f0cc802

# Table of Contents

Right-click and choose “Update Field” to build the table of contents.

This is an audit refresh. It assumes you've already read the prior version (committed at 4d8b71a). It UPDATES Sections 1–6 against current main (f0cc802 — 16 commits ahead of the prior audit, covering #17–#24: image-only scope-down, launch-thread fixes, bulk de-duplication, single-file people cache). It ADDS Section 7 — gaps in this audit (what previous versions missed) — and Section 8 — the detailed design for adding/updating People from iPhone without a native iOS app, the most-requested missing capability.

# Section 1 — Current State Assessment

## What the app does well today

Genuinely private: on-device Whisper + local Ollama, no cloud calls in default config. A real differentiator vs. Otter/Fathom.

Robust capture: dual-source (mic via AVAudioEngine + system via ScreenCaptureKit), 5-min chunking, silence auto-stop, GPU→CPU retry (WhisperRunner).

Strong task layer: action items auto-extracted (regex over a strict template — deterministic), three views (table/board/list), Notion/Linear sync.

Second Brain with SQLite+FTS5 (SecondBrainDB) — fast people/encounter search. Phase-C connectors (Apple Contacts, Gmail, iMessage analysis, vCard/CSV, calendar attendees) make it actually useful out of the box.

Thoughtful perf groundwork: in-memory meeting index, MeetingBodyCache, cancellable detail reload, deferred startup, off-main loading of PeopleStore / ActionItemStore / CalendarService (commits #20, #24).

MCP server exposes data to Claude Desktop/Cursor — a developer-friendly moat. Two servers: MeetingScribeMCP (8 tools) + NotionMCP (6 tools).

## Quality score per module

(Same scale as prior audit. Modules shifted only where shipped work moved the needle.)

| Module | Score | Rationale |
| --- | --- | --- |
| Recording / audio | 4 | Dual-source + chunking + auto-stop are solid; no video; system-audio capture occasionally needs a Screen Recording re-grant after macOS upgrades. |
| Transcription (Whisper) | 4 | Single argv source, GPU→CPU retry, diarization opt-in (Phase 3). No incremental UI yet — chunks land at 5-min cadence. |
| Summaries (Ollama) | 3 | Works but blocking (stream:false), no model-by-task selection, graceful-degradation-when-down still missing (audit P0). |
| Action items / tasks | 5 (↑1) | Phase 0 split landed — was a 2,518-line monolith, now 160 + 8 focused siblings. Rich UX, Notion push, Linear sync. |
| People / Second Brain | 5 (↑1) | FTS5 + Phase-C connectors + bulk de-duplication (#22) + single-file people cache (#21) shipped since the prior audit. UI maturity now matches the data model. |
| Chat / MCP | 4 (↑1) | Phase 0 split — was a 916-line god-object, now 4 domain handlers + thin façade (26 tools total). NotionMCP enumerated. |
| AI intelligence (Phase 3) | 3 | Coaching/follow-up/diarization shipped but new/experimental; no cross-meeting intelligence surfaced (the data is there; the product isn't). |
| iCloud backup (Phase 5) | 2 | Encrypt + write path works; verified restore-from-cold and integrity-check still the P0 risk. |
| CloudKit sync | 1 | STUB. status flips to .upToDate immediately; nothing actually syncs. Waiting on macOS 15+ deployment target. |
| Team sync (Phase 5) | 1 | STUB. In-memory only with TODO(CloudKit) markers throughout. |
| Mobile / iPhone | 0 | Nothing. Largest day-to-day friction point. See Section 8 for the proposed solution. |

## Biggest gaps to “people would pay for this”

No reliable sync/backup story (Phase 2/5 are stubs) — table stakes for paid.

No mobile companion — competitors all have one. Mitigation in Section 8 (Inbox via Apple Shortcut + iCloud Drive) ships 80% of the value in ~3 days.

Summaries block and degrade poorly when Ollama is slow/missing.

No cross-meeting intelligence surfaced (the data is there; the product isn't).

Onboarding requires Homebrew + Ollama + model pulls — too much friction for non-technical buyers.

Phase 4/5/6 Settings views (Detection, Compliance, Backup, Sync, Team, Image Generation, Obsidian export) exist but are NOT wired into the main SettingsView at f0cc802. Users can't find half the features.

# Section 2 — Critical Fixes Before Charging Money

## Reliability issues that cause churn

| Priority | Issue | Fix |
| --- | --- | --- |
| P0 | Ollama-down = broken summaries with a spinner. | Graceful degradation: detect fast (isReachable), show 'summary pending', retry in background. Today: infinite spinner = perception of brokenness. |
| P0 | iCloud backup has no verified restore-from-cold path. Phase 5 writes; reads are untested at scale. | Implement real archive + restore + integrity check before advertising it. Add an end-to-end test: backup → wipe storageDir → restore → assert all meetings + people + tasks come back identically. |
| P1 | Cold Whisper model load every transcription. | Persist a warm whisper process OR mmap the model so each run isn't a cold start. See §6.2. |
| P1 | Full meeting library loads into memory (no pagination). | Paginate listPastMeetings + lazy body load (see §6.4). |
| P1 | StrictConcurrency warnings (Sendable, main-actor statics) — Phase 1 began the @Observable migration but warnings still surface in audio/notification paths. | Resolve before they become hard errors when Swift 6 strict mode flips (see §6.6). |
| P2 | Onboarding depends on Homebrew/Ollama/model pulls. | Bundle Ollama or auto-provision the model; one-click setup. Already partially solved by install.sh — but new users still hit a wall if Homebrew isn't installed. |
| P2 | Phase 4/5/6 Settings panes aren't reachable from the main SettingsView. | Wire BackupSettingsView, SyncSettingsView, TeamSettingsView, ComplianceSettingsView, ImageGenerationSettingsView, ExportSettings into SettingsView. ~1 day of plumbing — currently users don't even know these features exist. |

## UX friction to polish

First-run wizard for permissions + model download (today it's a manual Settings tour).

Clear recording / transcribing / summarizing status everywhere (not just the detail view).

Wire the new Phase 4/5/6 Settings views (Detection, Compliance, Backup, Sync, Team, Image Generation, Obsidian export) into SettingsView. They exist but aren't surfaced.

Give FollowUpView and the Coach tab obvious entry points in the meeting detail header.

Empty states on Today / Tasks / People / Notes when a new user has no data yet — currently they see a blank screen.

Undo for delete (person / task / meeting). Today: no undo, no trash, just gone.

## Missing table-stakes vs. paid competitors

| Capability | Otter | Granola | Fathom | MeetingScribe (f0cc802) |
| --- | --- | --- | --- | --- |
| Cloud sync across devices | Yes | Yes | Yes | Stub (Phase 2/5) |
| Mobile app | Yes | Partial | Yes | No (Section 8 proposes a Shortcut-based path) |
| Speaker labels | Yes | Yes | Yes | Experimental (Phase 3) — opt-in, +20–40% transcription time |
| Shareable links / team | Yes | Yes | Yes | Stub (Phase 5) |
| On-device / private | No | Partial | No | Yes (differentiator) |
| CRM / Zapier | Yes | Partial | Yes | Notion/Linear only — Zapier webhook is in §3 'features that justify Pro' |
| Image generation on-device | No | No | No | Yes (Phase 6 — Pro-tier differentiator) |
| MCP / programmatic access | No | No | No | Yes — 8+6 tools (developer audience moat) |

# Section 3 — Features That Justify a Subscription

| Feature | Impact | Effort | Monetization leverage |
| --- | --- | --- | --- |
| On-device AI image generation (Phase 6 — MLX/Core ML, meeting-aware visuals) | 5 | M | Pro-tier exclusive: unique 'private, unlimited, no per-image cost' angle. |
| AI meeting prep (agenda pre-read + attendee research from Second Brain) | 5 | M | Pre-meeting value users feel daily; ties Second Brain data into the workflow. |
| Cross-meeting intelligence ('what did we decide about X this quarter?') | 5 | M | Only valuable once you have history — pulls users INTO paying after they've used the app for a month. |
| CRM integration (Salesforce/HubSpot) auto-log + push action items | 4 | L | Direct ROI for sales teams; classic seat-expansion driver. |
| Zapier/Make webhook output | 4 | S | Turns action items into anything; low effort, high stickiness. |
| Team tier (shared workspace, @mentions, transcript comments) | 5 | L | Per-seat revenue; builds on Phase 5 TeamWorkspace foundation (still stub at f0cc802). |
| iPhone Inbox (Section 8 — Shortcut + iCloud Drive watch folder) | 5 (↑↑) | S–M | Free tier: closes the largest day-to-day friction point without building a native iOS app. Pro tier: 'real' iOS companion ships later. |
| iOS companion (review, complete tasks, voice memos) | 5 | L | Mobile is table stakes; SecondBrainCore (Phase 2) is the headstart. |
| Custom personas / templates | 3 | S | Power-user feature; differentiates Pro from Free. |
| Coaching analytics dashboard (cross-meeting trends) | 4 | M | Manager / leadership use case; works with diarization already shipped. |
| Auto-send follow-ups (after a click-through review) | 4 | M | Builds on Phase 3 FollowUpGeneratorService; needs CalDAV/Gmail send path. |
| Compliance Mode legal review + audit log (Phase 4-C completion) | 3 | M | Unlocks HIPAA / FINRA / attorney-client buyers — niche but high willingness-to-pay. |
| Voice-only iPhone capture via Shortcut + iCloud Drive (audio file → Mac transcribes → creates QuickNote) | 4 (NEW) | S | Same pattern as iPhone Inbox — extends to capturing voice notes from anywhere, not just text fields. |

# Section 4 — Pricing & Tier Recommendation

## Free

Unlimited local recording + Whisper transcription (it's on-device — cheap to give away).

Basic summaries (local Ollama), action items, 1 device.

Manual export (Markdown/PDF/Obsidian).

iPhone Inbox (Section 8) — the 'I just met someone' capture path. Free because it makes the Free tier sticky.

The privacy story is the hook.

## Pro — ~$12–15/mo

Cross-meeting intelligence, AI meeting prep, custom personas/templates.

Speaker diarization (default-on tuning), coaching analytics dashboard, auto-send follow-ups.

iCloud sync + encrypted backup, Google Drive sync, Zapier/Make webhook out.

On-device image generation (Phase 6).

Eventual: full native iOS app (Phase 2 from the build plan).

## Team — ~$20–25/user/mo

Shared workspaces, transcript comments / @mentions, shared action items.

CRM integration (Salesforce/HubSpot), admin controls, audit logs, SSO readiness.

## Competitor reference

Otter ~$17/mo Pro, ~$30/user Business. Fathom free + ~$15–19/mo Pro. Granola ~$18/mo.

TIP Lead with privacy + 'no per-minute cloud cost' — you don't have a usage-based COGS line, so unlimited transcription is genuinely yours to give. Competitors all have a per-minute cloud cost they're hiding in pricing.

# Section 5 — 90-Day Roadmap to Paid Launch

## Weeks 1–3: Reliability & onboarding

Fix Ollama degradation + warm Whisper (P0/P1).

First-run wizard for permissions + model download (replace the manual Settings tour).

Wire Phase 4/5/6 settings into SettingsView (Backup, Sync, Team, Compliance, Image Gen, Obsidian, iPhone Inbox).

SHIP iPhone Inbox (Section 8). ~3 days of work; eliminates the largest pre-paid-launch perception gap.

## Weeks 4–6: Sync & backup for real

Implement CloudKitSyncEngine on CKSyncEngine — requires raising deployment target to macOS 15 (commit to it or defer to a Free-tier-only release).

Complete iCloud backup + restore; verify integrity end-to-end.

Bulk dedupe (#22 shipped) — expose as a 'clean up your library' onboarding step.

## Weeks 7–9: The paid hook

Ship cross-meeting intelligence + AI meeting prep (the features that justify Pro). Personas/templates (cheap win).

Coaching analytics dashboard — cross-meeting trends over the last 4 weeks (talk-time, question count, action-item density per person you meet with).

## Weeks 10–12: Monetize + beta

Add licensing/entitlement gating (see §6.7), Zapier webhook output, analytics dashboard. Private beta at 50% launch pricing; convert to paid.

## Beta pricing strategy

Founder's plan: lock early adopters at ~$8/mo for life. Free tier stays generous (local) to drive word-of-mouth; gate sync/intelligence/team behind Pro.

# Section 6 — Speed, Efficiency & Scalability Improvements

Section 6 from the prior audit remains largely accurate and actionable — Phase 0 splits + the #20/#24 off-main-thread fixes resolved a handful of the issues; the rest stand. Reproduced and lightly updated below.

## 6.1 — Performance Bottlenecks (Current State)

| Operation | Cause | At 50 / 500 / 5,000 meetings | User experience |
| --- | --- | --- | --- |
| Transcription | whisper-cli cold start + serial chunks (WhisperRunner.runOnce). Now parallel-per-source (mic vs system) but sequential within a source. | Linear in audio length, not count. | Long recordings finish minutes after stop. |
| Ollama summary | Blocking generate, stream:false, timeoutInterval 600. No model-by-task. | Per-meeting; unaffected by library size. | Spinner up to minutes; hard fail if Ollama down. |
| Meeting list load | In-memory index + single-file people cache (#21 — RESOLVED for People). Meetings: still no pagination. | Fine / sluggish / janky. | Scroll + filter lag on big libraries. |
| People search | SQLite FTS5 (SecondBrainDB) — already good. Single-file cache (#21) cut launch from O(N file reads) to 1. | Fast / fast / fast. | Snappy; the pattern to copy to meetings. |
| ActionItemsView render | Phase 0 split (160 + 8 siblings). Filtered/sorted recomputes still per-keystroke. | Fine / fine / re-render cost grows. | Typing in search/filters can stutter. |
| UnifiedMeetingDetail | Phase 0 split (240 + 8 tab files). Cache paint + async disk refresh. | Fine. | Mostly snappy; editor churn on long notes. |
| FTS5 index rebuild | Triggered on every People tab appear — full re-upsert. | Fast at 100 people, sluggish at 10,000. | Imperceptible today; would surface on import-heavy users. |

## 6.2 — Transcription Pipeline Optimization

Parallelize chunk inference within a source: WhisperRunner today runs one process per call. Run N chunks concurrently bounded by core count.

Incremental results: stream each chunk as it lands — show partial transcript instead of waiting for the full pass.

Warm model: keep a whisper process resident or memory-map the model so each run isn't a cold start.

Priority queue: urgent (current recording) vs. batch (re-extract / backfill).

Recommended: make WhisperRunner an actor with a bounded queue.

## 6.3 — LLM / Ollama Inference Optimization

Stream tokens to the UI: flip GenerateRequest.stream = true and read URLSession.bytes line-by-line (NDJSON).

Model-by-task: a small fast model (e.g. llama3.2:3b) for action-item extraction; the larger model only for summaries/chat.

Batch bulk extraction: one prompt over multiple short transcripts when backfilling.

Prompt caching: hash (meeting transcript + prompt template); skip regeneration when unchanged.

Graceful degradation: if isReachable() fails, queue + show 'summary pending', never an infinite spinner.

## 6.4 — Database & Storage Layer

Bring meetings under SQLite + FTS5 (mirror SecondBrainDB) so cross-meeting search scales to 5,000+. Single-file people cache (#21) already proved the pattern.

Lazy body load: MeetingBodyCache loads transcript/summary on open — ensure the list view never touches bodies.

Pagination + virtual scrolling: the main meeting list should page inside LazyVStack.

Indexes: people(name), encounters_idx(person_id, date); meeting DB (startDate desc), (seriesID), action_items(status, due_date).

Archive: compress meetings older than N months (gzip the folder) while keeping metadata searchable.

## 6.5 — SwiftUI View Performance

Audit @Observable / @Published granularity: MeetingManager has ~12 @Published fields — any change re-renders every view holding it via @EnvironmentObject. Phase 1 began the migration; finish it.

Fine-grained subviews: Phase 0 split ActionItemsView + UnifiedMeetingDetail — continue by making each row an independently-updating view keyed by item id.

LazyVStack / LazyHStack everywhere (board columns, list bodies, people list).

Notes editor: the debounced 0.6s save is good; isolate the editor's text binding from meeting-level state so keystrokes don't invalidate the whole detail tree.

## 6.6 — Concurrency & Thread Safety

Package.swift sets StrictConcurrency=targeted; open warnings include UNNotificationRequest not Sendable and main-actor statics (PeopleStore.personSchemaVersion, ErrorReporter.shared).

Move file I/O / DB writes / network off @MainActor. Push WhisperRunner, MeetingStore writes, OllamaService, and SecondBrainDB onto dedicated actors. (PeopleStore + ActionItemStore + CalendarService already moved in #20 / #24.)

WhisperRunner.runWhisper currently drains stderr on a DispatchQueue and blocks on waitUntilExit — fine off-main, but wrap in an actor so callers stay async.

Sendable: model types (Meeting, ActionItem) should be Sendable; SecondBrainCore types already are. Audit closures captured into Task { } for non-Sendable captures.

## 6.7 — Architecture Modularity for Scale

Coupling: MeetingManager remains a hub that owns store, actionItems, tagStore, bodyCache, and five sub-controllers; many views @EnvironmentObject it directly. Continued Phase 0-style decomposition still needed.

Target dependency graph: MeetingScribeShared ← SecondBrainCore ← MeetingScribe (app). Push portable models/logic down so an iOS app + a CLI can reuse them. SecondBrainCore (Phase 2) is the head-start; not much else lives there yet.

Protocol seams so implementations swap (local↔cloud) per tier.

Feature flags by tier (Free / Pro / Team).

Extension points: stabilize + document the MCP tool surface as the public API; let power users / enterprises add tools without forking.

## 6.8 — Startup & Cold Launch Time

MeetingScribeApp.startServices already defers work — good. Keep the fast path to: wire callbacks, register hotkey, paint shell.

Don't load the full library on launch: preloadIndex() is background; ensure the first paint doesn't await it. #20/#24 fixed the People + ActionItem + Calendar paths.

Lazy service init: Ollama client, CloudKit, calendar should init on first use, not at launch.

Target: < 1s to interactive shell. Measure with a signpost around startServices and first MainWindow paint.

## 6.9 — Memory Efficiency

Audio buffers: stream chunks to disk (the recorder already segments .m4a) — never hold full raw audio in memory for long recordings.

Transcripts: keep only the open meeting's full transcript resident; page others via MeetingBodyCache (evict LRU). Add an eviction bound.

Attachments/images: thumbnail + lazy-load full-res; never decode all at once in a list.

Memory pressure: register a DispatchSource.makeMemoryPressureSource to flush MeetingBodyCache + image caches.

## 6.10 — Scalability for Different User Types

### Casual (5–20 meetings/mo)

Current app is already fine. Don't over-engineer pagination/archiving for them; prioritize zero-config onboarding and reliable summaries.

### Power user (50–200/mo)

Pagination + FTS5 meeting search become critical; bulk action-item management (multi-select, bulk status/assign); fast filters that don't re-render the whole list (§6.5).

### Technical / developer (500+ meetings, MCP)

Robust, documented MCP tools; a CLI for scripting; direct SQLite access + export APIs; zero perf degradation at 5,000 meetings (requires §6.4 DB migration). Stable plugin/tool extension points (§6.7).

### Team / enterprise

Shared storage (CloudKit shared zones — Phase 5 TeamWorkspace foundation), access controls/roles (Member.Role exists), audit logs (extend ConsentRecord pattern), SSO readiness, admin console.

# Section 7 — Gaps in This Audit (What Previous Versions Missed)

NEW IN THIS AUDIT This section is new in this refresh. It catalogs capabilities and risks the prior audit didn't surface — meta-audit of the audit itself.

## 7.1 — Documentation drift

| Gap | Impact | Fix size |
| --- | --- | --- |
| README claims 7 MCP tools; MeetingScribeMCP/main.swift exposes 8 (list_action_items is the eighth). README never mentions NotionMCP's 6 tools. | Anyone reading the README forms a wrong mental model of the MCP surface. | 5 min |
| README never mentions: NotionMCP, Phase-C connectors, Tasks tab + Initiative/Project/Task hierarchy, in-app Chat panel + 26 tools, Compliance Mode, Backup, Obsidian export, Image Generation, Meeting Coach, Smart Follow-up, Quick Add widget (STUB), iPhone Inbox plans. | Anyone landing on the GitHub page misjudges the app's scope by ~70%. | 2 hours (full README pass) |
| No CHANGELOG.md. Sparkle release notes are auto-generated from PR titles — okay-but-noisy. | Hard to tell what changed between two installed versions. | 1 hour bootstrap, 5 min/release |
| No CONTRIBUTING.md even though README implies external contributions are welcome. | Won't matter until the first outside PR. | 2 hours |
| No public docs for either MCP server. Tool schemas live in source only. | Anyone wiring this into Cursor / Claude Code has to read tools/list output to know what's there. | 4 hours (one MCP.md per server) |
| Zero screenshots anywhere in the repo. | New users have to install before they know what the app looks like. | 1 day (curated 8–10 screenshots) |
| Prior audit didn't enumerate the 'Settings UI not wired' issue concretely — 7 standalone settings views (Backup, Sync, Team, Compliance, ImageGen, Obsidian, IPhone Inbox planned) live outside SettingsView. | Users can't find half the features. | 1 day plumbing |

## 7.2 — Test coverage holes

Phase 1 shipped 5 test files: ActionItemExtractorTests, AudioCountersTests, MeetingManagerTests, MeetingStoreTests, PlaceholderTests. Still missing:

PersonExtractor regression fixtures (build plan Phase 1 task 4).

PeopleStore CRUD + FTS5 query path (build plan Phase 1 task 5). Bulk dedupe (#22) is also untested.

OAuth refresh-token flow (Google Drive + Gmail) — silent failures here are guaranteed when access tokens expire.

MCP JSON-RPC envelope — malformed input, oversize input, partial reads — easy to fuzz, valuable to fuzz.

NotionMCP request/response mapping (property-type matching is hand-rolled and brittle).

Whisper failure modes — empty model, GPU returns empty, partial file, interrupted process.

Sparkle update path — a test that current Info.plist + current CI produces an appcast Sparkle can actually verify. The kind of thing that breaks silently for weeks.

Backup encrypt → decrypt → restore round-trip (the audit's P0).

UI snapshots / XCUITest — none. Acceptable for now but worth scheduling.

Load tests — what happens at 10,000 meetings? 100,000 people? Some directory walks (MeetingStore.listPastMeetings cold path) are O(n) in file count; the single-file people cache (#21) fixed the People side.

## 7.3 — Code-level audit observations

| Gap | Detail | Fix size |
| --- | --- | --- |
| God-objects the prior audit missed. | Phase 0 named ChatTools (916), ActionItemsView (2518), UnifiedMeetingDetail (983) — all split. The next ones to address are PeopleStore.swift (~864) and MeetingManager.swift (~654). Both touch every part of the app and are the next pain points. | 2 days each — Phase 0.5 |
| No SwiftLint / SwiftFormat. Code style drifts; warnings flagged by StrictConcurrency=targeted would have been caught at PR time. | Add .swiftlint.yml, wire into CI, fix the warnings in one sweep. | 1 day |
| No Brewfile. Install depends on whisper-cpp / ollama / jq at compatible versions; a brew upgrade can break things silently. Flash-attn already documented as broken with current ggml build. | Add a Brewfile pinning versions; install.sh uses brew bundle. | 2 hours |
| No .swift-version file. Implicit Swift version means a contributor on newer Xcode might bump the language mode. | 5-min file add. | 5 min |
| Resources/Info.plist :CFBundleVersion is mutated by every local `make app` — every git status is dirty after a build; easy to commit the wrong value. | Have the build stamp write to a .build-local copy that gets bundled; leave the source-controlled Info.plist untouched. | 2 hours |
| iCloud container entitlement (com.apple.developer.icloud-container-identifiers) is NOT in Resources/Entitlements.plist. Prerequisite for iPhone Inbox (Section 8) AND for the eventual native iOS app (Phase 2). Add it now — 1 hour of setup buys both. | Add to Entitlements.plist + provision in Apple Developer portal. | 1 hour |

## 7.4 — UX gaps the prior audit didn't surface

No undo for destructive actions. Delete a person / task / meeting → gone. No ⌘Z, no Trash folder. One of the most-common 'wish I had' requests.

No bulk select on tasks. Power-user staple; can't multi-select and mark complete.

No keyboard navigation in People list — arrow keys don't move selection.

No drag-and-drop reorder for tasks between sections (only within).

No 'What's new' sheet after auto-update — Sparkle bumps the version silently.

Empty-state copy missing on Today / Tasks / People / Notes when there's no data.

Toolbar buttons have no tooltips.

No 'Reveal in Finder' on a meeting's detail header — users have to navigate manually to ~/Documents/MeetingNotes/...

No 'Copy meeting link' (meetingscribe://...) button. The URL scheme exists in chat tools but isn't surfaced.

## 7.5 — Integration / connector gaps

| Missing integration | Why it'd matter | Effort |
| --- | --- | --- |
| GitHub (PRs, issues, commits) | Direct mapping to action items; pull PR descriptions as meeting context. | 3 days |
| Slack channels + DMs (not huddles — read-only message history) | Same value as iMessage analysis but for the work side. Massively enriches People profiles. | 4 days |
| CalDAV write | Create meetings from MeetingScribe — useful for follow-up generation that needs a 'let's catch up next week' calendar invite. | 2 days |
| Zoom API | Host info, attendee join/leave times, in-meeting chat log. | 3 days |
| Notion bidirectional sync | Today is push-only. Notion edits don't flow back. | 3 days |
| Linear sub-issues | Today only top-level. Realistic Linear use needs parent→child. | 1 day |
| Apple Reminders push | 'Push this action item to Reminders' so it shows on iPhone. Stops being a problem when Phase 2 ships; 1-day patch closes it now. | 1 day |
| Things 3 (URL scheme) | Same as Reminders, for Things users. | 1 day |

## 7.6 — Privacy / security gaps

Diagnostics export may include plaintext API keys in log lines (if any debug print included a key). Regex-scrub AppLog.swift write path for sk_…, lin_api_…, secret_…, Bearer, Authorization.

No per-meeting encryption. Everything on disk is plaintext m4a / md / json. macOS FileVault is the only encryption layer. (Backup already does this — pulling it forward to live data is similar code.)

No password gate on app launch. macOS account login is the trust boundary; sharing your Mac means anyone with your account can read your meetings.

OAuth state isn't bound to the calling session. GoogleDriveService PKCE flow doesn't validate state on callback. Any rogue process on localhost could in principle complete the OAuth dance. One-line fix.

No outbound network audit trail — nothing logs 'we just sent X bytes to api.notion.com.' Opt-in Settings → Diagnostics → Log outbound API calls would close the loop.

## 7.7 — Stubs still surfaced as features

CloudKit sync (Sync/CloudKitSyncEngine.swift) — UI references it as if it works. status flips to .upToDate immediately. Either wire it or hide the UI until macOS 15+ target lands.

Team sync (Team/TeamSyncService.swift) — in-memory only. Same issue. TeamSettingsView lets you create workspaces and invite by email — locally — which is misleading.

Quick Add widget (Widgets/QuickAddWidget.swift) — App Intent exists, perform() acknowledges but doesn't post to MeetingManager. Spotlight users see 'Drafted ...' but no draft is created.

Video generation (MediaGeneration/VideoGenerationService.swift) — isAvailable = false, but the UI tab is still rendered. Should hide the tab when isAvailable returns false.

Anthropic API key Keychain slot (KeychainStore.swift) — reserved, never read. Either wire a cloud chat path or remove the slot.

# Section 8 — iPhone People Capture (Detailed Design)

NEW IN THIS AUDIT User's specific ask: 'figure out an efficient solution so I can add or update people from my phone through a web browser or a shortcut or updating an iCloud doc or Apple Note or anything.' This section lays out the design end-to-end. Recommended slot: Phase 0.5 (after current Phase 0 closes, before Phase 2).

## 8.1 — The problem

Today every way to add or update a person requires you to be at the Mac:

Manual: People tab → + Add Person (or ⇧⌘P).

Import: Integrations tab → file picker / OAuth flow / chat.db read.

Auto-extract: runs after each Mac recording.

On iPhone you've got nothing. If you meet someone at lunch and want to capture them now, the options are: (1) wait until you're back at the Mac, (2) add them in Apple Contacts and hope the next import picks them up — but Apple Contacts can't capture meeting context (event name, encounter notes, conversational details), (3) email yourself and transcribe later — friction.

## 8.2 — Solution comparison

| Option | UX | Mac infra needed | iPhone setup | Latency | Verdict |
| --- | --- | --- | --- | --- | --- |
| A. Apple Shortcut → iCloud Drive watch folder | Shortcut prompts for fields; writes JSON to a shared iCloud folder; Mac watches. | NSMetadataQuery watcher + JSON parser + ingest path through PeopleStore.mergeImport | One tap: install a shareable Shortcut | Seconds to minutes (iCloud sync) | PRIMARY — best fidelity, zero new infra |
| B. Reminders list + EventKit poll | 'Hey Siri, remind me about Sarah Chen from Stripe.' Reminder lands in a specific list. Mac polls EventKit. | EKEventStore reminder reader + parser + polling timer | One-time: pick the Reminders list | Seconds | SECONDARY — fastest capture, lowest fidelity |
| C. Apple Notes folder polling | Create a Note in a specific folder; first line = name, body = fields. Mac polls Notes via AppleScript. | AppleScript bridge + free-form parser | One-time: create the Notes folder | Seconds (with iCloud Notes sync) | REJECTED — AppleScript Notes API is anemic; parsing free-form notes is fragile |
| D. Local web form via Tailscale | iPhone Safari opens http://your-mac.tailscale.net:8080. Submit form. | Vapor / Hummingbird server, Tailscale | Install Tailscale, bookmark URL | Instant (when Mac is awake) | REJECTED — too much new dep + Mac must be awake |
| E. Webhook + Cloudflare Tunnel | Shortcut POSTs JSON to a tunneled URL. | Local HTTP endpoint + cloudflared | Cloudflare account, tunnel setup | Instant (when Mac is awake) | REJECTED — overkill for a single-user app |

## 8.3 — Recommendation: A (primary) + B (fast path)

PRIMARY — Apple Shortcut → iCloud Drive inbox. For deliberate captures where you want full fidelity — name, company, role, email, phone, notes, tags, optional photo.

FAST PATH — Reminders list polling. For 'I just heard a name on a call and need to remember it' — say it to Siri, get it later. Three fields max (name, optional context, optional date). Mac processes the reminder, marks it complete on success or moves it to a 'couldn't parse' sub-list on failure.

## 8.4 — Detailed design — Option A

### iCloud Drive layout

~/Library/Mobile Documents/iCloud~com~tyleryannes~MeetingScribe/Documents/Inbox/

<timestamp>-<slug>.json — pending files awaiting ingest.

processed/ — successfully ingested files (kept so the user can see what's been handled).

errors/<timestamp>-<slug>.json + .error.txt — files that failed to parse, with an explanation sidecar.

README.txt — 'drop a JSON file here from iOS Shortcut to add a person'.

### Inbox JSON schema (Inbox/v1)

{

"schemaVersion": 1,

"kind": "person.upsert",

"capturedAt": "2026-05-26T14:32:11Z",

"source": "iphone.shortcut.v1",

"name": "Sarah Chen",   // required

"company": "Stripe",

"role": "Director of Engineering",

"emails": ["sarah@stripe.com"],

"phones": ["+14155551234"],

"bio": "Met at the Stripe Sessions afterparty.",

"tags": ["Conferences", "Eng leaders"],

"encounter": {

"eventName": "Stripe Sessions 2026",

"eventTag": "Conferences",

"date": "2026-05-26",

"location": "Civic Center, SF",

"notes": "Wants to talk eng-manager onboarding."

},

"photoBase64": null,

"photoFilename": null

}

`name` is the only required field.

`kind = 'person.upsert'` is forward-compat — leaves room for 'encounter.add', 'memory.add', 'relationship.add' later.

Dedupe runs through PeopleStore.mergeImport precedence: contactIdentifier → shared email → shared phone → exact normalized name.

Match found → union update (never overwrites existing data, only fills empty fields). No match → new person created.

`encounter` is optional — when present, an Encounter record is created and linked.

`photoBase64` is optional — capped at 5 MB to bound iCloud sync payload.

### Mac-side ingestion service

New file: Sources/MeetingScribe/People/InboxIngestService.swift

@MainActor final class InboxIngestService

Watches the iCloud Inbox folder via NSMetadataQuery (predicate filters on file change date + path glob).

On NSMetadataQueryDidUpdate: enumerate new JSON files, decode envelope, dispatch by kind.

person.upsert → calls PeopleStore.mergeImport (existing path); attaches encounter + photo if present.

On success: move file to processed/.

On failure: move to errors/, write sidecar .error.txt with stack/explanation.

Posts NotificationCenter event so the Today widget shows '1 person added from iPhone'.

Wire into MeetingScribeApp.swift lifecycle alongside other @MainActor singletons (next to AmbientMeetingDetector.shared.startIfEnabled()).

### Settings UI

New section in SettingsView.swift → iPhone Inbox:

Toggle: Enable iPhone Inbox (default off — opt-in + iCloud container grant).

Status row: connected / not connected / sync error.

'Reveal Inbox folder in Finder' — opens the iCloud container Documents/Inbox/.

Recent activity: last 5 items with timestamp, name, status (processed / error). Tap → open the person.

'Download the iPhone Shortcut' button — opens an iCloud Shortcuts link.

### The Apple Shortcut

Hosted as a public iCloud Shortcuts link. Steps:

Ask for input — Name (Text, required).

Ask for input — Company (Text, optional).

Ask for input — Role (Text, optional).

Ask for input — Email (Text, optional).

Ask for input — Phone (Text, optional).

Ask for input — Where did you meet? (Text, optional).

Ask for input — Tags (Text, comma-separated, optional).

Ask for input — Notes (Multi-line, optional).

Get Current Date → format as ISO-8601.

Dictionary (constructs the JSON envelope from steps 1–9).

Save File → iCloud Drive → MeetingScribe/Inbox/ → filename: <ISO date>-<sanitized name>.json.

Show notification: 'Saved to MeetingScribe — syncing to your Mac'.

Also accepts input from the iOS share sheet — share a contact card / text snippet → Shortcut pre-fills fields → save.

## 8.5 — Detailed design — Option B (fast path)

Create a 'MeetingScribe Inbox' Reminders list (user-pickable in Settings).

Mac polls EventKit on a 60 s timer (or EKEventStore change notifications, which are spottier).

Each open reminder is parsed: title = person name, notes = optional context, due date = encounter date if present.

On successful ingest → reminder is marked complete (it disappears).

On parse failure → leave the reminder alone (user sees it didn't get processed).

## 8.6 — Implementation order + effort

| Sub-task | Effort | Notes |
| --- | --- | --- |
| 1. iCloud container + Entitlements.plist + Apple Developer provisioning | 1 hour | com.apple.developer.icloud-container-identifiers — also a prereq for Phase 2 iOS app |
| 2. InboxEnvelope codable schema | 1 hour | + version field for forward compat |
| 3. InboxIngestService with NSMetadataQuery | 4 hours | Plus processed/ + errors/ folder logic |
| 4. PeopleStore.attachPhoto(personID:imageData:filename:) | 2 hours | New method; mirrors existing photo handling |
| 5. Settings UI section | 3 hours | Recent activity list + Reveal in Finder |
| 6. Shortcut design + iCloud share link | 2 hours | Author once, share link |
| 7. End-to-end test fixtures | 3 hours | 4–5 sample JSON files exercising every path |
| 8. Docs (Complete Guide chapter 12.6 + README + screenshots) | 2 hours | Chapter 12.6 stub already in Complete Guide refresh |
| 9. (Option B) Reminders list + EventKit poll + Settings selector | 1 day | Complementary fast path |

TOTAL: ~2.5 days for Option A. ~3.5 days including Option B fast path.

## 8.7 — Failure modes covered

Malformed JSON → file moves to errors/, sidecar .error.txt explains why, Today widget surfaces the count.

iCloud sync stalled → user sees stale 'Last processed' timestamp in Settings → fallback is 'Reveal Inbox folder in Finder' to see what's actually there.

Duplicate names → handled by PeopleStore.mergeImport precedence rules.

Photo too large → reject with clear error.

iCloud container quota → catch NSFileProviderError; surface in Settings.

Mac not running when iPhone captures → file sits in Inbox, ingests when Mac comes online (iCloud sync handles this transparently).

## 8.8 — Why this isn't 'just build the iOS app'

Phase 2 (native iOS app) is ~5 weeks of work per the build plan. iPhone Inbox is ~2.5 days.

iPhone Inbox covers ≥ 80% of the day-to-day friction (capture a person at lunch, see them on the Mac later).

iCloud container entitlement is a prereq for BOTH paths. Spending 1 hour on it now sets up Phase 2 for free.

Doesn't compete with Phase 2 — when the iOS app ships, it can read/write the same Inbox folder (or skip it entirely and write straight to PeopleStore via CloudKit sync).

## 8.9 — Roadmap implications

Slot into Phase 0.5 (after current Phase 0 closes, before Phase 2). Doesn't depend on notarization (Phase 1) or CloudKit (Phase 5).

Dramatically reduces the urgency of Phase 2 — a native iPhone app is still worth building for full read-side access and the Quick Add killer feature, but the 'I need to capture someone now' pain disappears.

Also opens the door to 'iPhone voice note → iCloud Drive → Mac transcribes' (same pattern, different payload — audio file instead of JSON). ~1 day extension once the watch-folder infrastructure exists.

Refreshed 2026-05-26 against commit f0cc802. Sections 1–6 inherited and updated from the prior audit. Sections 7–8 are new in this refresh. Tick items off in the commit message when you ship them; add new gaps as you spot them.